| Project information |  |
| --- | --- |
| CALL FOR PROPOSALS | 2 |
| MIS-ETC: | 1256 |
| PRIORITY AXIS: | 2.Environment and Emergency Preparedness |
| MEASURE: | 2.1 Improve systems and approaches to address cross-border environmental challenges, protection and management |
| PROJECT TITLE: | Flood prevention - for better life quality |
| ACRONYM: | Flood EM |
| DURATION: | 23.01.2014 – 22.04.2016 |
| IPA FUNDS CONTRACTED: | 819.671,15 € |
| TOTAL FUNDS CONTRACTED: | 964.319,00 € |
| ABSORBTION RATE (%): | 90,87 % |

| PROJECT OBJECTIVE(S): | - Improving the quality of life in the cross boarder and Danube area by raising the level of the emergency situations management and preparedness in Resita and Kikinda. - Increasing technical and human capacities of people involved in the emergency situations field. - Developing joint planning in emergency situations and dialogue between decision makers. - Creating cross-border connections among people involved in the emergency situations field. |
| --- | --- |
| SHORT DESCRIPTION OF THE PROJECT: | Through implementation of this project the partners purchased emergency intervention equipment; they developed an Emergency Situations Common Strategy, creating cross border connections among people involved in the emergency situations field. |

| DEGREE OF ACHIEVEMENT OF INDICATORS: | Indicator; Indicator value provisioned in the contract; Present indicator value; % 6= (5)/(3)*100. Output indicators (1); UM (2); Quantity (3); UM (4); Quantity (5). Increased qualification of human resources in reacting to emergency situations; Number of experience exchanges and common drills; 4; Number of experience exchanges and common drills; 4; 100%. Increasing joint planning in emergency situations; Number of common strategies regarding emergency situations; 1; Number of common strategies regarding emergency situations; 1; 100%. Increased capacity of municipalities in emergency situations reacting; Equipment obtained; 12; Equipment obtained; 12; 100%. Result indicators. Increased institutional capacity and preparedness in reacting to situations of environmental emergency (e.g. flooding, bird flu, swine influenza); action plans or regional cross border strategies; 1; action plans or regional cross border strategies; 1; 100%. |
| --- | --- |

| RESULTS ACHIEVED, INCLUDING PHOTOS: | - 1 Emergency Situation Common Strategy elaborated; - 2 common drill organized; - Emergency intervention equipment procured (1 emergency auto vehicles with high debit moto-pump, 1 emergency auto vehicles with telescopic basket, 1 emergency auto vehicles with water tank, 1 excavator, 5 large capacity tents and 5 inflatable boats); - 1 Hydraulic excavator and its additional equipment; -1 Hydraulic excavator attaching drill; -1 Hydraulic excavator transporting trailer; -1 Hydraulic excavator grabs for digging attachment; -1 Hydraulic excavator cropper attachment; - Revitalized 50 km of canal network in cross border area in municipality of Kikinda area. |
| --- | --- |
| Short video about the project | https://www.youtube.com/watch?v=QyreoKbLt8o |

| Partnership information |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | COUNTRY | COUNTY/DISTRICT | BUDGET(EURO) | CONTACT DETAILS |
| LEAD PARTNER: | MUNICIPALITY OF RESITA | Romania | Caras-Severin | 635.118,00 | Resita, Piata 1 Decembrie 1918, no. 1 A Tel. 0255/215314 |
| PARTNER 2: | Municipality of Kikinda | Serbia | North Banat | 329.201,00 | Kikinda, Trg srpskih dobrovoljaca 12 |

the implementation period (including extensions)

total funds spent/total funds contracted *100

indicators and level of achievement against targets set