
|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Project information** | | | | | | | |
|  | |  | | | | | |
| CALL FOR PROPOSALS | | 2 | | | | | |
| MIS-ETC: | | 1282 | | | | | |
| PRIORITY AXIS: | | 1.Economic and Social Development | | | | | |
| MEASURE: | | 1.2 Develop the tourism sector, including the strengthening of the regional identity of the border region as a tourist destination | | | | | |
| PROJECT TITLE: | | **Sustainable development of tourism along the Danube** | | | | | |
| ACRONYM: | | SDTAD | | | | | |
| DURATION[[1]](#footnote-1): | | 14.11.2012 -13.11.2014 | | | | | |
| IPA FUNDS CONTRACTED: | | 1.734.275,36 | | | | | |
| TOTAL FUNDS CONTRACTED: | | 2.040.323,95 | | | | | |
| ABSORBTION RATE (%)[[2]](#footnote-2): | | 87,60 | | | | | |
| PROJECT OBJECTIVE(S): | | Improving the cross-border public infrastructure for tourism in Mehedinti – Romania and Golubac – Serbia.  Modernization of the access roads to the tourism areas in Mehedinti-Romania and Golubac-Serbia. | | | | | |
| SHORT DESCRIPTION OF THE PROJECT: | | Through the implementation of this project the partners have modernized the access roads to the tourism areas: 4,5 km in Mehedinti-Romania and 1,6 km length of new cycle path in Golubac-Serbia. | | | | | |
| DEGREE OF ACHIEVEMENT OF INDICATORS[[3]](#footnote-3): | | | **Indicator** | **Indicator value provisioned in the contract** | | | **Present indicator value** | | **%**  **6= (5)/(3)\*100** | | --- | --- | --- | --- | --- | --- | --- | | **Output indicators**  **(1)** | **UM**  **(2)** | **Quantity**  **(3)** | | **UM**  **(4)** | **Quantity**  **(5)** |  | | **Project indicators** | | | | | | | | Number of km of modernized access road to/into tourism | km | | 4,5 km | km | 4,5 km | 100 | | Number of km of cycle paths | km | | 1,6 km | km | 1,6 km | 100 | | **Result indicators** | | | | | | | | New or improved cross-border tourism products and services | Number of activities, actions, initiatives focusing on promoting tourism in the border area | | 1 | Number of activities, actions, initiatives focusing on promoting tourism in the border area | 1 | 100 | | Improved cross-border transport links and logistic capacity in the cross border area | Improved cross-border transport links and logistic capacity in the cross border area Number of activities, actions, initiatives improving existing transport links or tackling logistics capacity | | 1 | Improved cross-border transport links and logistic capacity in the cross border area Number of activities, actions, initiatives improving existing transport links or tackling logistics capacity | 1 | 100 | | | | | | |
| RESULTS ACHIEVED: | | **4,5 km of modernized access road to/into tourism area in Mehedinti County, Romania.**  **1,6 km length of new cycle path in Golubac, Serbia.**  Both modernized segments of roads are located in tourism areas of high interest, namely the Danube Gorge (Clisura Dunarii) and Mehedinti Plateau Geopark, ensuring the tourists` access to touristic attractions and diversifying the tourism products by the new cycle path. Thus, the increased accessibility to/into the tourism areas in Romania and Serbia attracted a larger number of visitors in the region.  **Better visibility of the tourism areas on both sides of the Danube.**  The visibility/promotion materials achieved within the project framework have helped to strengthen the regional identity of the border area as a tourist destination. | | | | | |
| **Partnership information** | |  | | | | | |
|  | |  | | COUNTRY | COUNTY/DISTRICT | BUDGET(EURO) | CONTACT DETAILS |
| LEAD PARTNER: | | MEHEDINTI COUNTY COUNCIL | | Romania | Mehedinti | 1.541.698,75 | Drobeta Turnu Severin, 89 Traian street  Tel. +40 372 521113 |
| PARTNER 2: | | GOLUBAC MUNICIPALITY | | Serbia | Branicevski | 498.625,20 | Golubac, 15 Cara Lazara Street  Tel. +3981 12 678 128 |



1. the implementation period (including extensions) [↑](#footnote-ref-1)
2. total funds spent/total funds contracted \*100 [↑](#footnote-ref-2)
3. indicators and level of achievement against targets set [↑](#footnote-ref-3)